🧭 Taxentia Roadmap

Smarter Tax Intelligence for Professionals

Taxentia is a logic-first, citation-powered AI copilot for CPAs, built to interpret IRS code, surface tax logic chains, and provide audit-ready answers with confidence.

🏁 PHASE 0: FOUNDATION & SETUP

🗓️ Timeline: Week 0–1

🎯 Goals:

- Finalize product vision and branding

- Set up version control and project board

- Lock in low-code tech stack for speed and scalability

✅ Tasks:

- Register taxentia.ai domain + email setup

- Set up GitHub with the following repos:

  - taxentia-core – AI pipeline, embeddings, logic chains

  - taxentia-ui – Frontend chat interface (Retool/WeWeb)

  - taxentia-embeddings – Preprocessing + vector storage

  - taxentia-prompts – Versioned LLM prompt library

  - taxentia-docs – PRDs, architecture, onboarding

- Create project management board (Notion / GitHub Projects / Linear)

- Write initial Product Requirements Doc (PRD)

- Finalize tools: Webflow, n8n, Pinecone, OpenAI, Xata, Stripe, Outseta

🚀 PHASE 1: MVP BUILD

🗓️ Timeline: Weeks 1–4
🎯 Goal: Launch a working prototype that provides logic-aware, citation-rich answers to tax questions.

🔹 Milestone 1.1: Data Ingestion & Vectorization (Week 1)

- Chunk and preprocess:

  - IRC Title 26

  - IRS Pubs (e.g., 15, 535, 463)

  - Revenue Rulings & Notices (top 10)

- Embed using text-embedding-3-small (OpenAI)

- Store in Pinecone with metadata: code section, source type, date

🔹 Milestone 1.2: Query Pipeline Build (Week 2)

- Create n8n workflow:

  - User query → embed → search Pinecone → return top K → GPT-4-turbo

- Prompt template:

  - Chain of reasoning → IRS citations → source links → confidence indicator

- Output format:

  - Summary + Step-by-step logic + Source hierarchy

🔹 Milestone 1.3: UI + User Flow (Weeks 3–4)

- Build chat UI using Retool or WeWeb

- Include:

  - Login (Outseta or Clerk)

  - Chat interface

  - Citation view (inline + expandable)

  - Saved query history (tied to client ID)

  - Export to PDF (via PDFMonkey or Placid)

🧪 PHASE 2: TEST & VALIDATE

🗓️ Timeline: Weeks 5–6
🎯 Goal: Get real-world feedback from tax professionals.

🔹 Milestone 2.1: Private Beta Launch

- Invite 5–10 CPAs to private beta

- Provide onboarding, walkthroughs, and structured feedback form

- Observe usage patterns, question complexity, and trust in answers

🔹 Milestone 2.2: Iteration

- Refine prompt logic and response structure

- Improve edge cases and add fallback responses

- Add top 3 CPA logic flows (e.g. S-corp election, 199A deduction, home office)

💳 PHASE 3: PUBLIC LAUNCH

🗓️ Timeline: Weeks 7–10
🎯 Goal: Release Taxentia to early adopter CPAs and small firms.

🔹 Milestone 3.1: Launch Infrastructure

- Launch landing page (Webflow)

  - Tagline: “Smarter Tax Intelligence for Professionals”

  - Demo video, use cases, testimonials

- Integrate Stripe + Outseta for:

  - Tiered plans

  - Email automation

  - Trial logic

🔹 Milestone 3.2: Go-to-Market (GTM)

- Launch on:

  - Reddit /r/taxpros, Indie Hackers, Product Hunt

  - LinkedIn posts with demo reels

  - CPA Facebook Groups and niche forums

- Offer:

  - $1 trial or 3 free queries

  - Referral perks for beta users

📦 PHASE 4: SCALE & EXPANSION

🗓️ Timeline: Weeks 10–16+
🎯 Goal: Strengthen product depth, drive revenue, and begin scaling to firms.

🔹 Feature Expansion

- Add “logic builder” mode for workflow-guided reasoning

- Enable client folders (save queries per client)

- Release AI Memo Generator (Reasonable Comp, Startup Deduction, etc.)

- Add IRS update alert system (triggered by vector updates)

- Add white-label API for CPA firms

🔁 BONUS: LOGIC LIBRARY INITIATIVE

Build a curated library of “Logic Chains”:

- Can I deduct home office expenses?

- Should I file Form 2553?

- Is this startup expense deductible in Year 1? Store as JSON or YAML, versioned in taxentia-prompts.

🧠 GitHub Repo Structure Suggestion

bash

CopyEdit

taxentia/

├── taxentia-core/

│   └── n8n workflows, OpenAI API calls

├── taxentia-ui/

│   └── WeWeb or Retool UI components

├── taxentia-embeddings/

│   └── Chunking scripts, embedding logic

├── taxentia-prompts/

│   └── LLM system prompts, logic templates, test cases

├── taxentia-docs/

│   └── README.md, PRD, roadmap, onboarding

🚀 Let’s Build Taxentia

Taxentia is the missing logic layer between the IRS tax code and professional decisions. This roadmap is designed to get you to market lean, smart, and ready to grow.